INTERNAL DEVELOPMENT GUIDE · TEAM REFERENCE

# How We Build Gu OS

Agentic Product & Software Development Guide

Humans lead. Gu gets work done.

A practical explanation of how humans and coding agents move from intent to evidence without collapsing product truth, behavior, architecture, implementation and verification.

v0.2 · 8 September 2026 · Product · Design · Engineering · Technical Leadership

janotowers/Gu-OS · main @ 5a6fbb05117042e1f7c47c911e0e2bc14d068340 · verified 8 September 2026

# How to use this guide

This document explains the canonical Gu OS Agentic Product & Software Development Methodology. It does not replace the canonical Markdown, the Product PRD, the Doctrine, Specs, ADRs, Technical Plans, code or verification evidence.

A distinct artifact does not automatically imply a distinct human approval gate. The method concentrates human authority at consequential boundaries and lets coding agents execute broadly inside approved scope.

# 1. Why agentic development needs an explicit method

Coding agents can investigate, plan, implement, refactor and test across a large surface quickly. That leverage also makes silent product decisions, architecture drift, self-confirming verification and broad unintended changes easier. The method creates clarity at high-leverage boundaries while preserving execution speed.

| Failure mode without the method | Method response |
| --- | --- |
| The agent invents behavior while coding. | An approved Feature or Business Spec owns intended behavior. |
| A plan is treated as current implementation. | Code, migrations and configuration own implemented reality; status labels remain explicit. |
| Passing unit tests are mistaken for business correctness. | Verification is layered and derived from the actual contract. |
| A prompt is expected to enforce security. | Deterministic policies, permissions, tests and hooks enforce hard boundaries. |
| A failed implementation is patched repeatedly. | Classify the failure and repair the owning artifact. |
| Generated speed encourages irreversible releases. | Flags, additive migrations, canary and rollback preserve control. |

# 2. The lifecycle at a glance

| Frame | Specify | Design | Build | Prove | Operate |
| --- | --- | --- | --- | --- | --- |
| Discover or Clarify PRD or Brief | Feature or Business Spec | Architecture or ADR Technical Plan | Slice Plan → JIT Tasks Implement | Verify, Classify and Repair Review | Release safely Observe, Learn and Evolve |

This is not a waterfall. Evidence can send the work back to the artifact that owns the defect. The discipline is explicit correction, not one-way paperwork.

# 3. Artifact architecture: each truth has an owner

| Truth | Owner | Question |
| --- | --- | --- |
| Product intent | Product PRD | Why, for whom, which outcome, scope and strategy? |
| Initiative framing | Initiative Brief — optional | Why this bounded initiative now, and is deeper specification justified? |
| Intended behavior | Feature or Business Spec | Exactly what must the capability do and not do? |
| Architecture decision | Architecture Analysis and ADR | Which structural trade-off or decision is accepted? |
| Implementation intent | Technical Plan | How will approved behavior and architecture be realized here? |
| Execution work | Slice Plan / durable Slice contracts | Which independently verifiable Slice contracts, acceptance evidence, Release Scope and readiness govern the increment? |
| Implemented reality | Code, migrations and configuration | What actually runs? |
| Verification truth | Tests, evals, replay, readiness and evidence | What proves the contract? |
| Release truth | Flags, migration, release and canary record | What is deployed and reversible? |
| Learning | Telemetry, outcomes, incidents and proposals | What should change, and in which owning artifact? |
| Strategic sequencing | Product Roadmap / Roadmap Increment | What must be proven next, and which evidence graduates the increment? |
| Pre-PR execution | Agent runtime / coding environment | What JIT Tasks and local verification are in progress? |
| Recorded execution | GitHub | What do branches, commits, PRs, CI, merge and deployment records prove? |

A document should exist only when it owns a distinct question or materially improves comprehension. More files are not automatically more rigor.

# 4. The core artifacts

## 4.1 Product PRD

Owns durable product context: problem, target users or ICP, outcome thesis, product model, major journeys, scope and non-goals, metrics and strategic questions. It should not contain implementation detail.

## 4.2 Initiative Brief

An optional bridge for a meaningful initiative that needs discovery or prioritization before a full Spec. It may conclude: stop, continue discovery, create or update the PRD, write a Spec, or open architecture analysis.

## 4.3 Feature or Business Spec

The governing behavior contract for consequential change. It defines actors, preconditions, scope and non-goals, happy and unhappy paths, state or decision rules, evidence, permissions, human involvement, acceptance scenarios and open questions.

## 4.4 Architecture Analysis and ADR

Analysis explores design space and evidence. An ADR records a concrete consequential decision, rejected alternatives, consequences and a reevaluation trigger. Not every local implementation choice deserves an ADR.

## 4.5 Technical Plan

Translates approved behavior and architecture into repo-grounded implementation: components and files, schemas, contracts, compatibility, flags, observability, security, verification, rollback, sequencing and assumptions.

## 4.6 Slice Plans, Vertical Slices and just-in-time Tasks

A Vertical Slice is the primary unit of human planning: a bounded, independently verifiable increment. Its durable contract lives in the integrated Slice Plan, normally one per Roadmap Increment. It specifies outcome, governing traceability, acceptance, dependencies, Definition of Done, Release Scope, estimate and readiness. Tasks are the agent’s just-in-time execution steps, derived only after the Slice is READY, Planned and Executable; they do not become canonical Markdown truth.

# 5. Proportionality: use the smallest sufficient artifact set

| Work type | Minimum discipline |
| --- | --- |
| Tiny refactor, typo or local bug | Task or change note plus relevant checks. No new PRD, Spec or ADR by default. |
| Normal user-visible feature | Parent PRD plus approved Spec, plan or slices and verification. |
| Major initiative or new domain | PRD or Brief plus Specs, architecture or ADRs, plan and staged evidence. |
| Platform or architecture change | Architecture Analysis, ADR and Technical Plan; affected Specs if behavior changes. |
| Workflow or Case behavior | Business Spec plus definition or implementation design, replay or readiness, evidence and versioned publication. |
| High-risk security, data or authority | Explicit Spec, ADR or plan; independent evidence and rollback; human authority at the relevant boundary. |

# 6. Human + coding-agent operating model

| Humans own | Coding agents may own inside approved scope |
| --- | --- |
| Product intent; acceptance of consequential behavior; material architecture and security trade-offs; risk tolerance; business acceptance; consequential release authority. | Repository investigation; contradiction detection; alternative analysis; implementation plans; slice decomposition; code and refactors; tests and evals; documentation reconciliation; bounded repair. |

There is no default human gate for every Task, code edit or agent action.

An agent must not cross approved scope or silently redefine intended behavior to finish.

Parallel work is appropriate only when ownership and contracts are separable and merge risk is explicit.

A Git checkpoint or commit improves traceability; it is not a business approval. Avoid “committed” when the intended meaning is Proposed, Planned, Approved or Executable.

# 7. Model judgment vs deterministic engineering

| Model or agent is well suited to… | Deterministic mechanisms should guarantee… |
| --- | --- |
| Understanding ambiguous intent; semantic classification; entity extraction; synthesis; diagnosis; prioritization; alternative generation; communication. | Permissions; tenancy; schema and type validation; stable transformations; arithmetic; idempotency; versioning; protected state transitions; security checks; reproducible postconditions. |

Development composition mirrors product composition: semantic interpreter → structured result → deterministic contract executor or verifier.

# 8. Coding-agent context architecture

| Layer | Purpose |
| --- | --- |
| Canonical documents | Own product, doctrine, methodology, architecture, Spec and roadmap truth. |
| Root AGENTS.md | Concise always-on repository operating contract and authority map. |
| Tool-specific adapter such as CLAUDE.md | Imports or points to the portable contract; avoids duplicate truth. |
| Path-scoped instructions | Add rules only where a directory genuinely has different semantics or workflows. |
| Skills and playbooks | On-demand procedure and references. |
| Hooks, tests, CI and policies | Deterministically enforce guarantees a model instruction cannot. |

Keep always-on context small and stable. Link to the owning source instead of copying canonical documents into prompts or agent files.

# 9. Verification is designed before “done”

| Behavior or risk | Primary evidence |
| --- | --- |
| Deterministic invariant or regression | Test or fixture first where practical. |
| Model-mediated judgment | Eval or scenario with representative ambiguity and failure modes. |
| User or business workflow | Acceptance scenario and end-to-end business contract. |
| Operational workflow | Replay, simulation and readiness proportional to maturity. |
| Tenancy, security or authority | Negative tests, policies or RLS, adversarial cases and explicit review. |
| Consequential release | Staging, canary and rollback plus outcome evidence. |

Verification independence increases with risk. Use deterministic verifiers, CI, isolated review, security evidence or human acceptance where self-confirmation would be dangerous.

# 10. Failure classification and owning-artifact repair

| Observed failure | Repair first |
| --- | --- |
| Wrong or ambiguous desired behavior | Product PRD, Initiative Brief or Feature Spec. |
| Unsafe or contradictory architecture | Architecture Analysis, ADR or Technical Plan. |
| Missing or misordered implementation work | Technical Plan or vertical slices. |
| Implementation defect | Code, configuration or migration plus regression evidence. |
| Bad verifier or test | Verification contract without weakening the business contract. |
| Environment or provider issue | Environment, integration contract or runbook. |
| Policy or security failure | Policy, Spec or ADR; never bypass the guard merely to pass. |
| Non-convergence | Stop bounded retries; reframe scope or plan, or request a human decision. |

Debugging loop: reproduce → isolate → classify → identify owning artifact → minimum justified repair → regression evidence → documentation reconciliation.

# 11. Review, release and rollback

| Change class | Minimum governance |
| --- | --- |
| Low-risk maintenance | Code review plus relevant automated checks. |
| Behavior change | Spec approval plus evidence; architecture review if boundaries move. |
| Data, tenancy or security | Architecture and security review plus negative evidence and rollback. |
| Workflow or Case authority | Business and architecture approval plus simulation, replay or readiness. |
| Generated improvement to production code or policy | PR plus tests or evals and human release authority; never silent runtime mutation. |

Prefer additive migrations and feature flags.

Use controlled staging or canary when consequences justify it.

Preserve the previous behavior or version long enough to rollback credibly.

Release evidence is distinct from implementation evidence.

# 12. Observe, learn and evolve

| Stage | Development meaning |
| --- | --- |
| Observe | Incidents, support, usage, outcomes, corrections, rework, latency and cost. |
| Classify | Identify the owning artifact or mechanism. |
| Propose | Create a versioned change with provenance and expected impact. |
| Evaluate | Tests, evals, replay, security review and comparison to baseline. |
| Approve and release | Apply authority proportional to consequence; canary where appropriate. |
| Measure | Determine whether the intended outcome improved without unacceptable regressions. |
| Retain or rollback | Keep evidence-linked changes or revert and revise. |

# 13. Two spec-driven systems — related, not identical

| Development of Gu OS | Workflow authoring inside Gu OS Studio |
| --- | --- |
| PRD / Roadmap → Spec → Architecture / ADR → Technical Plan → Slice Plan → JIT Tasks → Code → Verification → Release → Learning | Business intention → business or implementation spec → capability map and compiler → versioned definition → validation and simulation → publication → runtime evidence → fork or new version |

They share explicit intent, versioning, evidence, bounded authority and no silent redesign. But a Studio workflow definition is a product runtime artifact; a Feature Spec is a product and engineering development contract.

# 14. Worked example: Relationship Operations

| Artifact | R1 application |
| --- | --- |
| Product PRD and Roadmap | Make viable opportunities delegably progress; R1 is the next product increment. |
| Initiative Brief | Optional methodology artifact, not a current R1 layer. R1 is a Roadmap Increment; Relationship Operations is an Operating Domain. |
| Specs S1–S4 | Lifecycle; situational progression and authority; Visit evidence; Work Portfolio and multi-seat experience. |
| Architecture and ADRs | Organization-native tenancy, runtime authority, policy, Case relationships and cost attribution. |
| Technical Plan | Repo-grounded implementation across shared kernel, legacy bridge, flags and verification. |
| Current execution snapshot | SL-0 through SL-3 are Done. SL-4 is READY but not Planned; Cycle inclusion and a human DRI remain to be confirmed. Later Slices are rolling-wave stubs, not executable work. |
| Evidence | Deterministic tests plus model scenarios, acceptance and E2E, tenancy and authority evidence, and pilot outcome. |

# 15. Practical start-of-work checklist

Read docs/README.md and identify the owner of each relevant truth.

Inspect current code, migrations, configuration, scripts, tests and existing patterns.

State the business responsibility, actor and outcome.

Decide whether a Brief, Spec, ADR or Plan is required in proportion to risk and ambiguity.

Separate current evidence, accepted target, assumptions and open decisions.

Define verification and rollback before broad implementation.

Confirm the durable Slice contract, READY status, Cycle inclusion, human Accountable/DRI and actual prerequisites/capacity; then derive JIT Tasks.

Implement inside approved scope; surface contradictions instead of silently choosing.

Run evidence, classify failures and repair the owning artifact.

Release safely, observe outcomes and reconcile documentation.

# 16. Current canonical maintenance note

The governing Methodology is v0.4.4 at the stated baseline. It includes Slice contracts, JIT Tasks, READY / Planned / Executable, Execution Cycles, human Accountable / DRI, the READY Horizon and Development Continuity Loop. The v0.4.4 patch repairs coherence; the substantial changes from the earlier guide derive from the intervening methodology revisions, not from that patch alone.

# Methodology v0.4.4: the current execution model

The canonical methodology now distinguishes durable planning contracts from just-in-time execution detail. A Roadmap Increment states the horizon and graduation evidence; Specs own behavior; ADRs and Technical Plans own durable realization decisions; the Slice Plan owns ordered bounded Slice contracts; the coding agent derives Tasks only after a Slice is ready to execute.

READY: the Slice contract is sufficiently elaborated; no DRI or Cycle is required.

Planned: a human confirms Cycle inclusion and an Accountable / DRI.

Executable: derived from Planned + satisfied prerequisites + available capacity.

JIT Tasks are the agent’s visible execution plan; they are not new canonical Markdown truth.

The READY Horizon is capacity-oriented, normally roughly one to two Cycles, and is replenished without lowering the Definition of Ready.

# Release Scope and verification

RS-1 closes with appropriate local and deterministic CI evidence and merge; it makes no hosted claim. RS-2 also requires the hosted/staging evidence in the Slice Acceptance Contract. RS-3 additionally requires production authority, preflight, controlled release and post-release evidence. Production is required for Done only for RS-3; shadow is an authority/behavior mode, not a Release Scope.

Four distinct layers: local, CI, hosted and post-release. Later evidence does not substitute for earlier checks.

Estimate elapsed agent-assisted engineering time to evidence-ready, with confidence and uncertainty; an estimate is never completion evidence.

The Slice Plan owns durable contracts/readiness; the agent runtime owns pre-PR execution context; GitHub owns recorded execution. A consolidated Development Control Plane remains conceptual.

# Continuity, completion and learning

The Development Continuity Loop seeks the next legitimate action: execute available work, satisfy governed prerequisites, replenish readiness, propose Cycle planning, assess graduation or prepare the next increment. It stops at real human-authority boundaries, not at avoidable ceremony.

Slice Done means its acceptance, Definition of Done, evidence and Release Scope are satisfied.

Roadmap Increment graduation is a separate outcome claim; all Slices can close without proving the horizon.

R1 currently has SL-0…SL-3 Done and SL-4 READY but not Planned; later Slices remain rolling-wave stubs.

# Canonical source register

docs/README.md — authority map.

docs/development/agentic-product-software-development-methodology.md — canonical Methodology v0.4.4.

docs/principles/gu-os-principles-and-design-doctrine.md — Development Doctrine supplement DM-01 through DM-12.

docs/development/release-path-playbook.md — operational release path.

docs/development/templates/feature-business-spec-template.md — current adopted Spec scaffold.

Root AGENTS.md and CLAUDE.md plus scoped agent instructions.

Relationship Operations artifact chain as the worked current example.

This guide supersedes the active team-explanatory role of Gu_OS_Agentic_Product_and_Software_Development_Methodology_v0.2.2.docx. The canonical Markdown Methodology remains the authority.

# Sources that govern this guide

docs/development/templates/README.md

docs/development/templates/slice-plan-template.md

docs/product/roadmap-increments/r1-relationship-operations-v1/slice-plan.md